Intent Networking Plugin

Build Todo List — Opus Working Document

Update status and notes columns as each task is completed. Do not skip tasks. Do not mark DONE until the code is complete, tested and all edge cases handled.

HOW TO USE THIS DOCUMENT

This document is your working checklist. For every task:

1.  Change status from TODO → IN PROGRESS when you start it

2.  Use the Notes / Issues column to record any Nautobot data dependencies, design decisions, or blockers

3.  Change status to DONE only when the code is written, edge cases are handled, and it fits correctly with surrounding code

4.  Change status to BLOCKED if you need information or a decision before proceeding — note what is needed

## Overall Progress Tracker

Update these counts manually as you work through the list.

| Total Tasks | Done | In Progress | Blocked / Issues |
| --- | --- | --- | --- |
| — | — | — | — |

# Step 1 — models.py

Add all new intent type choices and resource allocation models. Do not modify existing working models.

### 1.1  IntentTypeChoices — New Entries

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Add vlan_provision to IntentTypeChoices | TODO |  |
| ☐ | Add l2_access_port to IntentTypeChoices | TODO |  |
| ☐ | Add l2_trunk_port to IntentTypeChoices | TODO |  |
| ☐ | Add lag to IntentTypeChoices | TODO |  |
| ☐ | Add mlag to IntentTypeChoices | TODO |  |
| ☐ | Add stp_policy to IntentTypeChoices | TODO |  |
| ☐ | Add qinq to IntentTypeChoices | TODO |  |
| ☐ | Add pvlan to IntentTypeChoices | TODO |  |
| ☐ | Add storm_control to IntentTypeChoices | TODO |  |
| ☐ | Add port_security to IntentTypeChoices | TODO |  |
| ☐ | Add dhcp_snooping to IntentTypeChoices | TODO |  |
| ☐ | Add dai to IntentTypeChoices | TODO |  |
| ☐ | Add ip_source_guard to IntentTypeChoices | TODO |  |
| ☐ | Add macsec to IntentTypeChoices | TODO |  |
| ☐ | Add static_route to IntentTypeChoices | TODO |  |
| ☐ | Add ospf to IntentTypeChoices | TODO |  |
| ☐ | Add bgp_ebgp to IntentTypeChoices | TODO |  |
| ☐ | Add bgp_ibgp to IntentTypeChoices | TODO |  |
| ☐ | Add isis to IntentTypeChoices | TODO |  |
| ☐ | Add eigrp to IntentTypeChoices | TODO |  |
| ☐ | Add route_redistribution to IntentTypeChoices | TODO |  |
| ☐ | Add route_policy to IntentTypeChoices | TODO |  |
| ☐ | Add prefix_list to IntentTypeChoices | TODO |  |
| ☐ | Add vrf_basic to IntentTypeChoices | TODO |  |
| ☐ | Add bfd to IntentTypeChoices | TODO |  |
| ☐ | Add pbr to IntentTypeChoices | TODO |  |
| ☐ | Add ipv6_dual_stack to IntentTypeChoices | TODO |  |
| ☐ | Add ospfv3 to IntentTypeChoices | TODO |  |
| ☐ | Add bgp_ipv6_af to IntentTypeChoices | TODO |  |
| ☐ | Add fhrp to IntentTypeChoices | TODO |  |
| ☐ | Add mpls_l3vpn to IntentTypeChoices | TODO |  |
| ☐ | Add mpls_l2vpn to IntentTypeChoices | TODO |  |
| ☐ | Add pseudowire to IntentTypeChoices | TODO |  |
| ☐ | Add evpn_mpls to IntentTypeChoices | TODO |  |
| ☐ | Add ldp to IntentTypeChoices | TODO |  |
| ☐ | Add rsvp_te to IntentTypeChoices | TODO |  |
| ☐ | Add sr_mpls to IntentTypeChoices | TODO |  |
| ☐ | Add srv6 to IntentTypeChoices | TODO |  |
| ☐ | Add 6pe_6vpe to IntentTypeChoices | TODO |  |
| ☐ | Add mvpn to IntentTypeChoices | TODO |  |
| ☐ | Add evpn_vxlan_fabric to IntentTypeChoices | TODO |  |
| ☐ | Add l2vni to IntentTypeChoices | TODO |  |
| ☐ | Add l3vni to IntentTypeChoices | TODO |  |
| ☐ | Add bgp_evpn_af to IntentTypeChoices | TODO |  |
| ☐ | Add anycast_gateway to IntentTypeChoices | TODO |  |
| ☐ | Add vtep to IntentTypeChoices | TODO |  |
| ☐ | Add evpn_multisite to IntentTypeChoices | TODO |  |
| ☐ | Add dc_underlay to IntentTypeChoices | TODO |  |
| ☐ | Add dc_mlag to IntentTypeChoices | TODO |  |
| ☐ | Add acl to IntentTypeChoices | TODO |  |
| ☐ | Add zbf to IntentTypeChoices | TODO |  |
| ☐ | Add ipsec_s2s to IntentTypeChoices | TODO |  |
| ☐ | Add ipsec_ikev2 to IntentTypeChoices | TODO |  |
| ☐ | Add gre_tunnel to IntentTypeChoices | TODO |  |
| ☐ | Add gre_over_ipsec to IntentTypeChoices | TODO |  |
| ☐ | Add dmvpn to IntentTypeChoices | TODO |  |
| ☐ | Add macsec_policy to IntentTypeChoices | TODO |  |
| ☐ | Add copp to IntentTypeChoices | TODO |  |
| ☐ | Add urpf to IntentTypeChoices | TODO |  |
| ☐ | Add dot1x_nac to IntentTypeChoices | TODO |  |
| ☐ | Add aaa to IntentTypeChoices | TODO |  |
| ☐ | Add ra_guard to IntentTypeChoices | TODO |  |
| ☐ | Add ssl_inspection to IntentTypeChoices | TODO |  |
| ☐ | Add wan_uplink to IntentTypeChoices | TODO |  |
| ☐ | Add bgp_isp to IntentTypeChoices | TODO |  |
| ☐ | Add sdwan_overlay to IntentTypeChoices | TODO |  |
| ☐ | Add sdwan_app_policy to IntentTypeChoices | TODO |  |
| ☐ | Add sdwan_qos to IntentTypeChoices | TODO |  |
| ☐ | Add sdwan_dia to IntentTypeChoices | TODO |  |
| ☐ | Add nat_pat to IntentTypeChoices | TODO |  |
| ☐ | Add nat64 to IntentTypeChoices | TODO |  |
| ☐ | Add wan_failover to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_ssid to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_vlan_map to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_dot1x to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_guest to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_rf to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_qos to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_band_steer to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_roam to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_segment to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_mesh to IntentTypeChoices | TODO |  |
| ☐ | Add wireless_flexconnect to IntentTypeChoices | TODO |  |
| ☐ | Add cloud_vpc_peer to IntentTypeChoices | TODO |  |
| ☐ | Add cloud_transit_gw to IntentTypeChoices | TODO |  |
| ☐ | Add cloud_direct_connect to IntentTypeChoices | TODO |  |
| ☐ | Add cloud_vpn_gw to IntentTypeChoices | TODO |  |
| ☐ | Add cloud_bgp to IntentTypeChoices | TODO |  |
| ☐ | Add cloud_security_group to IntentTypeChoices | TODO |  |
| ☐ | Add cloud_nat to IntentTypeChoices | TODO |  |
| ☐ | Add cloud_route_table to IntentTypeChoices | TODO |  |
| ☐ | Add hybrid_dns to IntentTypeChoices | TODO |  |
| ☐ | Add cloud_sdwan to IntentTypeChoices | TODO |  |
| ☐ | Add qos_classify to IntentTypeChoices | TODO |  |
| ☐ | Add qos_dscp_mark to IntentTypeChoices | TODO |  |
| ☐ | Add qos_cos_remark to IntentTypeChoices | TODO |  |
| ☐ | Add qos_queue to IntentTypeChoices | TODO |  |
| ☐ | Add qos_police to IntentTypeChoices | TODO |  |
| ☐ | Add qos_shape to IntentTypeChoices | TODO |  |
| ☐ | Add qos_trust to IntentTypeChoices | TODO |  |
| ☐ | Add multicast_pim_sm to IntentTypeChoices | TODO |  |
| ☐ | Add multicast_pim_ssm to IntentTypeChoices | TODO |  |
| ☐ | Add igmp_snooping to IntentTypeChoices | TODO |  |
| ☐ | Add multicast_vrf to IntentTypeChoices | TODO |  |
| ☐ | Add msdp to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_ntp to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_dns_dhcp to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_snmp to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_syslog to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_netflow to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_telemetry to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_ssh to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_aaa_device to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_interface to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_lldp_cdp to IntentTypeChoices | TODO |  |
| ☐ | Add mgmt_stp_root to IntentTypeChoices | TODO |  |
| ☐ | Add reachability_static to IntentTypeChoices | TODO |  |
| ☐ | Add reachability_bgp_network to IntentTypeChoices | TODO |  |
| ☐ | Add reachability_floating to IntentTypeChoices | TODO |  |
| ☐ | Add reachability_ip_sla to IntentTypeChoices | TODO |  |
| ☐ | Add service_lb_vip to IntentTypeChoices | TODO |  |
| ☐ | Add service_dns to IntentTypeChoices | TODO |  |
| ☐ | Add service_dhcp to IntentTypeChoices | TODO |  |
| ☐ | Add service_nat to IntentTypeChoices | TODO |  |
| ☐ | Add service_proxy to IntentTypeChoices | TODO |  |

### 1.2  New Resource Allocation Models

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Add VxlanVniPool model (name, range_start, range_end, tenant FK) Follow RouteDistinguisherPool pattern exactly | TODO |  |
| ☐ | Add VniAllocation model (pool FK, value, intent FK, vni_type: l2/l3, allocated_at) unique on value | TODO |  |
| ☐ | Add TunnelIdPool model (name, range_start, range_end) Used for IPSec/GRE tunnel IDs | TODO |  |
| ☐ | Add TunnelIdAllocation model (pool FK, value, device FK, intent FK, tunnel_type, allocated_at) | TODO |  |
| ☐ | Add ManagedLoopbackPool model (name, prefix, tenant FK) Prefix e.g. 192.0.2.0/24 — allocate /32s for DC underlay loopbacks | TODO |  |
| ☐ | Add ManagedLoopback model (pool FK, ip_address, device FK, intent FK, allocated_at) | TODO |  |
| ☐ | Add WirelessVlanPool model (name, range_start, range_end, site FK) | TODO |  |
| ☐ | Add WirelessVlanAllocation model (pool FK, vlan_id, ssid_name, intent FK, allocated_at) | TODO |  |
| ☐ | Verify all new models have __str__, Meta.verbose_name, Meta.verbose_name_plural | TODO |  |
| ☐ | Verify all new models have correct on_delete behaviour (PROTECT not CASCADE for allocation FKs) | TODO |  |
| ☐ | Verify all new pool models have utilisation_pct property | TODO |  |

# Step 2 — allocations.py

Add new allocation functions. Each must follow the allocate_route_distinguisher pattern exactly.

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Add allocate_vxlan_vni(intent, vni_type) function vni_type: 'l2' or 'l3'. Check existing, lock pool, iterate range, create, return int | TODO |  |
| ☐ | Add allocate_tunnel_id(device, intent, tunnel_type) function tunnel_type: 'ipsec', 'gre', 'dmvpn' | TODO |  |
| ☐ | Add allocate_loopback_ip(device, intent) function Allocate next /32 from ManagedLoopbackPool for DC underlay | TODO |  |
| ☐ | Add allocate_wireless_vlan(site, ssid_name, intent) function | TODO |  |
| ☐ | Add release_allocations() calls for new resource types Extend existing release_allocations() to also release VNIs, tunnel IDs, loopbacks, wireless VLANs | TODO |  |
| ☐ | Verify all functions are idempotent — return existing if already allocated | TODO |  |
| ☐ | Verify all functions raise ValueError with actionable message on exhaustion | TODO |  |
| ☐ | Verify all functions use select_for_update() inside transaction.atomic() | TODO |  |
| ☐ | Verify all functions log at info level on allocation and reuse | TODO |  |

# Step 3 — resolver.py

Fix broken stubs first. Then add all new resolvers domain by domain. Register every resolver in RESOLVERS dict.

### 3.1  Fix Existing Broken Stubs — DO THESE FIRST

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Implement resolve_reachability() — static routes, BGP network stmts, floating static, IP SLA | TODO |  |
| ☐ | Implement resolve_service() — LB VIP, DNS record, DHCP pool, NAT entry, service proxy | TODO |  |

### 3.2  Layer 2 / Switching Resolvers

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_vlan_provision() — build vlan primitive for all switches in site | TODO |  |
| ☐ | resolve_l2_access_port() — assign port to VLAN on a specific device/interface | TODO |  |
| ☐ | resolve_l2_trunk_port() — configure allowed VLAN list on uplink port | TODO |  |
| ☐ | resolve_lag() — bundle interfaces into port-channel, set LACP mode | TODO |  |
| ☐ | resolve_mlag() — dual-chassis LAG, peer-link, keepalive config | TODO |  |
| ☐ | resolve_stp_policy() — STP mode, root priority, portfast/BPDU guard per port | TODO |  |
| ☐ | resolve_qinq() — outer/inner VLAN tagging on SP-facing interfaces | TODO |  |
| ☐ | resolve_pvlan() — primary VLAN, isolated/community secondary VLANs | TODO |  |
| ☐ | resolve_storm_control() — broadcast/multicast/unknown-unicast thresholds | TODO |  |
| ☐ | resolve_port_security() — max MAC count, violation action, sticky config | TODO |  |
| ☐ | resolve_dhcp_snooping() — trusted uplinks, rate limit, binding table | TODO |  |
| ☐ | resolve_dai() — ARP validation on untrusted ports | TODO |  |
| ☐ | resolve_ip_source_guard() — source IP/MAC binding on access ports | TODO |  |
| ☐ | resolve_macsec() — MACsec key agreement profile, cipher, policy | TODO |  |

### 3.3  Layer 3 / Routing Resolvers

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_static_route() — prefix, next-hop, AD, track object | TODO |  |
| ☐ | resolve_ospf() — process ID, area, interfaces, timers, auth | TODO |  |
| ☐ | resolve_bgp_ebgp() — AS, neighbour IP, prefix-list, route-map in/out, timers | TODO |  |
| ☐ | resolve_bgp_ibgp() — RR client, next-hop-self, update-source loopback | TODO |  |
| ☐ | resolve_isis() — NET address, level, interface circuit-type | TODO |  |
| ☐ | resolve_eigrp() — AS number, networks, K-values, stub config | TODO |  |
| ☐ | resolve_route_redistribution() — source/dest protocol, metric, route-map filter | TODO |  |
| ☐ | resolve_route_policy() — match conditions, set actions, sequence numbers | TODO |  |
| ☐ | resolve_prefix_list() — sequence, permit/deny, prefix/len/ge/le | TODO |  |
| ☐ | resolve_vrf_basic() — VRF name, RD (non-MPLS), import/export RT if needed | TODO |  |
| ☐ | resolve_bfd() — interval, multiplier, per-interface or per-peer | TODO |  |
| ☐ | resolve_pbr() — route-map with match/set, applied to interface | TODO |  |
| ☐ | resolve_ipv6_dual_stack() — IPv6 address, EUI-64 or static, RA config | TODO |  |
| ☐ | resolve_ospfv3() — process, area, interfaces, address families | TODO |  |
| ☐ | resolve_bgp_ipv6_af() — activate IPv6 AF, network statements, neighbour AF | TODO |  |
| ☐ | resolve_fhrp() — HSRP/VRRP/GLBP group, virtual IP, priority, preempt, tracking | TODO |  |

### 3.4  MPLS / SP Resolvers

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_mpls_l3vpn() — extend existing connectivity resolver to be the full L3VPN resolver | TODO |  |
| ☐ | resolve_mpls_l2vpn() — VPLS instance, bridge domain, spoke/hub PWs | TODO |  |
| ☐ | resolve_pseudowire() — PW ID allocation, encapsulation, VC label, endpoints | TODO |  |
| ☐ | resolve_evpn_mpls() — BGP EVPN AF over MPLS, EVI, ESI, route-type handling | TODO |  |
| ☐ | resolve_ldp() — LDP router-ID, targeted sessions, label allocation | TODO |  |
| ☐ | resolve_rsvp_te() — tunnel endpoint, bandwidth, path explicit or CSPF | TODO |  |
| ☐ | resolve_sr_mpls() — SRGB range, prefix-SID per loopback, adjacency-SID | TODO |  |
| ☐ | resolve_srv6() — locator block, function allocation, encapsulation mode | TODO |  |
| ☐ | resolve_6pe_6vpe() — IPv6 AF on BGP, 6PE label allocation, 6VPE VRF | TODO |  |
| ☐ | resolve_mvpn() — mVRF, MDT group allocation, PIM config in VRF | TODO |  |

### 3.5  Data Centre / EVPN / VXLAN Resolvers

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_evpn_vxlan_fabric() — full fabric: underlay + overlay + VTEP + BGP EVPN AF Calls allocate_vxlan_vni() and allocate_loopback_ip() internally | TODO |  |
| ☐ | resolve_l2vni() — VLAN to VNI mapping, NVE config, EVPN route-type 2/3 | TODO |  |
| ☐ | resolve_l3vni() — VRF VNI, symmetric IRB, anycast GW MAC | TODO |  |
| ☐ | resolve_bgp_evpn_af() — activate EVPN AF, advertise-all-vni, route-target auto | TODO |  |
| ☐ | resolve_anycast_gateway() — SVI with anycast IP and MAC, fabric-wide consistency check | TODO |  |
| ☐ | resolve_vtep() — NVE interface, source loopback, VNI map, multicast or ingress replication | TODO |  |
| ☐ | resolve_evpn_multisite() — DCI handoff, border-leaf config, inter-site BGP | TODO |  |
| ☐ | resolve_dc_underlay() — loopback allocation, P2P IPs, OSPF/BGP underlay on all fabric nodes | TODO |  |
| ☐ | resolve_dc_mlag() — peer-link, MLAG domain, keepalive, consistency checks | TODO |  |

### 3.6  Security / Firewalling Resolvers

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_acl() — extend existing; add named ACL, object-groups, IPv6 ACL support | TODO |  |
| ☐ | resolve_zbf() — zone pairs, policy-map, inspect/drop/pass actions | TODO |  |
| ☐ | resolve_ipsec_s2s() — IKE policy, transform-set, crypto map, tunnel endpoint IPs Calls allocate_tunnel_id() for tunnel interface numbering | TODO |  |
| ☐ | resolve_ipsec_ikev2() — IKEv2 proposal, policy, keyring, profile | TODO |  |
| ☐ | resolve_gre_tunnel() — tunnel interface, source/dest, keepalive | TODO |  |
| ☐ | resolve_gre_over_ipsec() — GRE config + IPSec profile applied to tunnel | TODO |  |
| ☐ | resolve_dmvpn() — NHRP config, hub/spoke roles, phase 2/3, tunnel key | TODO |  |
| ☐ | resolve_macsec_policy() — MKA policy, cipher suite, replay window, key chain | TODO |  |
| ☐ | resolve_copp() — class-map, policy-map with police rates for CPU-bound traffic | TODO |  |
| ☐ | resolve_urpf() — strict or loose mode per interface, allow-self-ping | TODO |  |
| ☐ | resolve_dot1x_nac() — dot1x system-auth, host-mode, RADIUS server group | TODO |  |
| ☐ | resolve_aaa() — RADIUS/TACACS server, server-group, method list | TODO |  |
| ☐ | resolve_ra_guard() — RA guard policy, trusted/untrusted ports | TODO |  |
| ☐ | resolve_ssl_inspection() — SSL policy, cert pinning, inspection profile | TODO |  |

### 3.7  WAN / SD-WAN Resolvers

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_wan_uplink() — WAN interface config, default route, dual-ISP failover | TODO |  |
| ☐ | resolve_bgp_isp() — eBGP to ISP, prefix advertisement, default-route receipt | TODO |  |
| ☐ | resolve_sdwan_overlay() — SD-WAN fabric membership, colours, vSmart policy | TODO |  |
| ☐ | resolve_sdwan_app_policy() — application-aware routing, SLA class, preferred colour | TODO |  |
| ☐ | resolve_sdwan_qos() — QoS map, DSCP marking, scheduler, shaper | TODO |  |
| ☐ | resolve_sdwan_dia() — DIA breakout, NAT on WAN interface, split DNS | TODO |  |
| ☐ | resolve_nat_pat() — static NAT, PAT overload, policy NAT, pool NAT | TODO |  |
| ☐ | resolve_nat64() — NAT64 prefix, stateless/stateful, DNS64 config | TODO |  |
| ☐ | resolve_wan_failover() — IP SLA probe, track object, floating static, event manager | TODO |  |

### 3.8  Wireless Resolvers — produce primitives for controller_adapters.py, not Nornir

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_wireless_ssid() — SSID name, security mode (WPA2/WPA3), VLAN, band Returns primitives for WirelessControllerAdapter, not Nornir | TODO |  |
| ☐ | resolve_wireless_vlan_map() — calls allocate_wireless_vlan(), maps SSID to VLAN ID | TODO |  |
| ☐ | resolve_wireless_dot1x() — RADIUS server, EAP method, certificate profile | TODO |  |
| ☐ | resolve_wireless_guest() — captive portal URL, rate limit, isolation, SSID expiry | TODO |  |
| ☐ | resolve_wireless_rf() — channel list, power level, band, DCA/TPC enable | TODO |  |
| ☐ | resolve_wireless_qos() — WMM profile, DSCP-to-UP map, platinum/gold/silver/bronze | TODO |  |
| ☐ | resolve_wireless_band_steer() — load balance threshold, 5GHz preference, probe suppression | TODO |  |
| ☐ | resolve_wireless_roam() — 802.11r FT config, PMK cache, OKC enable | TODO |  |
| ☐ | resolve_wireless_segment() — client isolation, inter-VLAN ACL, group policy | TODO |  |
| ☐ | resolve_wireless_mesh() — backhaul SSID, mesh role, preferred parent | TODO |  |
| ☐ | resolve_wireless_flexconnect() — local switching enable, VLAN mapping per AP group | TODO |  |

### 3.9  Cloud / Hybrid Resolvers — produce primitives for CloudAdapter, not Nornir

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_cloud_vpc_peer() — peering request/accept, route table update, DNS resolution Returns primitives for CloudAdapter | TODO |  |
| ☐ | resolve_cloud_transit_gw() — attachment, route table, propagation, static routes | TODO |  |
| ☐ | resolve_cloud_direct_connect() — virtual interface, BGP ASN, VLAN, BFD | TODO |  |
| ☐ | resolve_cloud_vpn_gw() — IKEv2 profile, PSK/cert, tunnel IPs, BGP over VPN | TODO |  |
| ☐ | resolve_cloud_bgp() — eBGP over DX or VPN, prefix advertisement, community | TODO |  |
| ☐ | resolve_cloud_security_group() — inbound/outbound rules, protocol, port, source CIDR | TODO |  |
| ☐ | resolve_cloud_nat() — NAT gateway, EIP allocation, subnet routing | TODO |  |
| ☐ | resolve_cloud_route_table() — route entries, gateway attachments, propagation | TODO |  |
| ☐ | resolve_hybrid_dns() — conditional forwarder, private zone, resolver endpoints | TODO |  |
| ☐ | resolve_cloud_sdwan() — cloud on-ramp, vHub attachment, SD-WAN policy push | TODO |  |

### 3.10  QoS Resolvers

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_qos_classify() — class-map, match conditions, policy-map assignment | TODO |  |
| ☐ | resolve_qos_dscp_mark() — set dscp in policy-map, trust boundary config | TODO |  |
| ☐ | resolve_qos_cos_remark() — set cos, trust cos, mls qos trust on access port | TODO |  |
| ☐ | resolve_qos_queue() — priority queue, bandwidth percent, fair-queue | TODO |  |
| ☐ | resolve_qos_police() — police rate, burst, conform/exceed/violate actions | TODO |  |
| ☐ | resolve_qos_shape() — traffic shape average, burst, service-policy output | TODO |  |
| ☐ | resolve_qos_trust() — mls qos trust dscp/cos, trust boundary at access port | TODO |  |

### 3.11  Multicast Resolvers

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_multicast_pim_sm() — PIM on interfaces, RP address (static/BSR/Anycast) | TODO |  |
| ☐ | resolve_multicast_pim_ssm() — SSM range, PIM SSM on interfaces | TODO |  |
| ☐ | resolve_igmp_snooping() — enable per VLAN, querier config, fast-leave | TODO |  |
| ☐ | resolve_multicast_vrf() — PIM in VRF, mVRF config, MDT default group | TODO |  |
| ☐ | resolve_msdp() — MSDP peer, default-peer, originator-id, filter SA | TODO |  |

### 3.12  Management Resolvers

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | resolve_mgmt_ntp() — NTP server list, authentication, prefer, stratum | TODO |  |
| ☐ | resolve_mgmt_dns_dhcp() — name-server list, domain-name, DHCP pool config | TODO |  |
| ☐ | resolve_mgmt_snmp() — SNMPv3 user/group/view or v2c community, trap targets | TODO |  |
| ☐ | resolve_mgmt_syslog() — logging host, facility, severity, source interface | TODO |  |
| ☐ | resolve_mgmt_netflow() — flow exporter, monitor, sampler, interface apply | TODO |  |
| ☐ | resolve_mgmt_telemetry() — gRPC dial-out, subscription, sensor-path, encoding | TODO |  |
| ☐ | resolve_mgmt_ssh() — SSH v2, access-class ACL, timeout, key generation | TODO |  |
| ☐ | resolve_mgmt_aaa_device() — login/enable method list, command auth, accounting | TODO |  |
| ☐ | resolve_mgmt_interface() — loopback0 IP, mgmt VRF interface, description | TODO |  |
| ☐ | resolve_mgmt_lldp_cdp() — LLDP/CDP enable globally and per interface | TODO |  |
| ☐ | resolve_mgmt_stp_root() — spanning-tree vlan priority for root/secondary | TODO |  |

### 3.13  Final RESOLVERS dict check

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Verify RESOLVERS dict contains every single new resolver function | TODO |  |
| ☐ | Verify no resolver is missing from the dict | TODO |  |
| ☐ | Verify resolve_reachability and resolve_service are replaced (not still NotImplementedError) | TODO |  |
| ☐ | Run through all 14 domains and confirm coverage | TODO |  |

# Step 4 — controller_adapters.py (New File)

Abstract base + concrete adapter classes for wireless, SD-WAN and cloud. These replace Nornir for non-router intent types.

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Create ControllerAdapter abstract base class with render_config(), push_config(), verify() methods | TODO |  |
| ☐ | Add type hints and Google-style docstrings to all abstract methods | TODO |  |
| ☐ | Create WirelessControllerAdapter concrete class | TODO |  |
| ☐ | — Constructor accepts platform string (cisco_dna, aruba_central, juniper_mist, generic) | TODO |  |
| ☐ | — render_config() translates wireless primitives to controller API payload | TODO |  |
| ☐ | — push_config() calls controller REST API — stub with clear TODO: API endpoint comment | TODO |  |
| ☐ | — verify() checks SSID is broadcasting and clients can associate — stub with clear TODO | TODO |  |
| ☐ | Create SdWanControllerAdapter concrete class | TODO |  |
| ☐ | — Constructor accepts platform string (viptela, versa, velocloud, silver_peak, generic) | TODO |  |
| ☐ | — render_config() translates SD-WAN primitives to controller policy format | TODO |  |
| ☐ | — push_config() calls SD-WAN controller API — stub with clear TODO | TODO |  |
| ☐ | — verify() checks overlay status and app policy application — stub with clear TODO | TODO |  |
| ☐ | Create CloudAdapter concrete class | TODO |  |
| ☐ | — Constructor accepts platform string (aws, azure, gcp, generic) | TODO |  |
| ☐ | — render_config() translates cloud primitives to provider API calls | TODO |  |
| ☐ | — push_config() calls cloud SDK (boto3/azure-sdk/google-cloud) — stub with clear TODO | TODO |  |
| ☐ | — verify() checks VPC peering state, DX status, route table — stub with clear TODO | TODO |  |
| ☐ | Add get_adapter(intent_type, platform) factory function that returns correct adapter | TODO |  |
| ☐ | Log clearly at each step — what platform was selected, what API would be called | TODO |  |

# Step 5 — jobs.py

Extend deployment job with all new primitives and route to controller adapters. Extend verification with new checks.

### 5.1  IntentDeploymentJob — Adapter Routing

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Add CONTROLLER_INTENT_TYPES set — all wireless, SD-WAN and cloud type codes | TODO |  |
| ☐ | Add CLOUD_INTENT_TYPES set — cloud-specific types for CloudAdapter | TODO |  |
| ☐ | Add SDWAN_INTENT_TYPES set — SD-WAN types for SdWanControllerAdapter | TODO |  |
| ☐ | Update run() to check intent.intent_type and route to correct adapter vs Nornir | TODO |  |
| ☐ | Ensure dry_run=True is respected for all adapters (log what would be sent, don't send) | TODO |  |

### 5.2  _render_device_config — New Primitive Types

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Add vlan to primitive_template_map | TODO |  |
| ☐ | Add l2_port to primitive_template_map | TODO |  |
| ☐ | Add lag to primitive_template_map | TODO |  |
| ☐ | Add mlag to primitive_template_map | TODO |  |
| ☐ | Add stp to primitive_template_map | TODO |  |
| ☐ | Add static_route to primitive_template_map | TODO |  |
| ☐ | Add ospf to primitive_template_map | TODO |  |
| ☐ | Add bgp_neighbor (already exists — verify covers iBGP and IPv6 AF) | TODO |  |
| ☐ | Add isis to primitive_template_map | TODO |  |
| ☐ | Add eigrp to primitive_template_map | TODO |  |
| ☐ | Add fhrp to primitive_template_map | TODO |  |
| ☐ | Add bfd to primitive_template_map | TODO |  |
| ☐ | Add pbr to primitive_template_map | TODO |  |
| ☐ | Add ipv6_interface to primitive_template_map | TODO |  |
| ☐ | Add ldp to primitive_template_map | TODO |  |
| ☐ | Add rsvp_te to primitive_template_map | TODO |  |
| ☐ | Add sr_mpls to primitive_template_map | TODO |  |
| ☐ | Add pseudowire to primitive_template_map | TODO |  |
| ☐ | Add vpls to primitive_template_map | TODO |  |
| ☐ | Add evpn_mpls to primitive_template_map | TODO |  |
| ☐ | Add vtep to primitive_template_map | TODO |  |
| ☐ | Add l2vni to primitive_template_map | TODO |  |
| ☐ | Add l3vni to primitive_template_map | TODO |  |
| ☐ | Add bgp_evpn_af to primitive_template_map | TODO |  |
| ☐ | Add anycast_gw to primitive_template_map | TODO |  |
| ☐ | Add ipsec_tunnel to primitive_template_map | TODO |  |
| ☐ | Add gre_tunnel to primitive_template_map | TODO |  |
| ☐ | Add dmvpn to primitive_template_map | TODO |  |
| ☐ | Add zbf to primitive_template_map | TODO |  |
| ☐ | Add copp to primitive_template_map | TODO |  |
| ☐ | Add dot1x to primitive_template_map | TODO |  |
| ☐ | Add aaa to primitive_template_map | TODO |  |
| ☐ | Add nat to primitive_template_map | TODO |  |
| ☐ | Add qos_policy to primitive_template_map | TODO |  |
| ☐ | Add pim to primitive_template_map | TODO |  |
| ☐ | Add igmp_snooping to primitive_template_map | TODO |  |
| ☐ | Add ntp to primitive_template_map | TODO |  |
| ☐ | Add snmp to primitive_template_map | TODO |  |
| ☐ | Add syslog to primitive_template_map | TODO |  |
| ☐ | Add netflow to primitive_template_map | TODO |  |
| ☐ | Add telemetry to primitive_template_map | TODO |  |
| ☐ | Add loopback to primitive_template_map | TODO |  |
| ☐ | Add ip_sla to primitive_template_map | TODO |  |

### 5.3  IntentVerificationJob — New Checks

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Add L2 check: VLAN present in VLAN database on all affected switches | TODO |  |
| ☐ | Add L2 check: Port in correct VLAN and up/up | TODO |  |
| ☐ | Add L2 check: LAG member count matches intent | TODO |  |
| ☐ | Add L3 check: OSPF neighbour established on expected interfaces | TODO |  |
| ☐ | Add L3 check: BGP session established and prefix count within expected range | TODO |  |
| ☐ | Add L3 check: Static route present in routing table | TODO |  |
| ☐ | Add L3 check: FHRP active/standby state as expected | TODO |  |
| ☐ | Add MPLS check: LDP session established | TODO |  |
| ☐ | Add MPLS check: L3VPN VRF route table populated | TODO |  |
| ☐ | Add DC check: VTEP reachable via underlay ping | TODO |  |
| ☐ | Add DC check: VXLAN MAC/IP route-type 2 entries present in BGP EVPN table | TODO |  |
| ☐ | Add Security check: IPSec SA established (show crypto ipsec sa) | TODO |  |
| ☐ | Add Security check: GRE tunnel up/up | TODO |  |
| ☐ | Add Security check: ACL applied to correct interface and direction | TODO |  |
| ☐ | Add Wireless check: SSID visible in beacon (via controller API) — stub with TODO | TODO |  |
| ☐ | Add Cloud check: VPC peering state = active (via cloud SDK) — stub with TODO | TODO |  |
| ☐ | Add QoS check: Policy-map applied to correct interface | TODO |  |
| ☐ | Add Mgmt check: NTP sync status — at least one peer synced | TODO |  |
| ☐ | Add Mgmt check: BGP session to syslog/telemetry collector reachable | TODO |  |

# Step 6 — api/serializers.py

Add per-type YAML field validation so bad intent files are rejected at the API layer with clear messages.

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Add validate_intent_data() method to SyncFromGitSerializer | TODO |  |
| ☐ | Validate connectivity intent: requires source.group, source.sites, destination block | TODO |  |
| ☐ | Validate security intent: requires scope or devices, policy block | TODO |  |
| ☐ | Validate reachability intent: requires destination.prefix, next_hop or bgp_network | TODO |  |
| ☐ | Validate service intent: requires service_type sub-field | TODO |  |
| ☐ | Validate all L2 intents: require device and interface fields | TODO |  |
| ☐ | Validate BGP intents: require neighbor_ip, remote_as | TODO |  |
| ☐ | Validate IPSec intents: require local_endpoint, remote_endpoint, psk or cert_profile | TODO |  |
| ☐ | Validate EVPN/VXLAN intents: require fabric_name and at least one VNI block | TODO |  |
| ☐ | Validate wireless intents: require ssid, security_mode, site | TODO |  |
| ☐ | Validate cloud intents: require provider, region, and resource-type-specific fields | TODO |  |
| ☐ | Validate QoS intents: require at least one traffic class definition | TODO |  |
| ☐ | Validate all intents: id, type, version, tenant are always required (already partially done — verify) | TODO |  |
| ☐ | Ensure all validation errors include the field path and expected format in the message | TODO |  |

# Step 7 — Jinja2 Templates

One file per primitive type per platform. Include full path, variable docs, and Cisco IOS-XE reference config in every file.

### 7.1  Existing Templates (verify still correct)

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Verify cisco/ios-xe/vrf.j2 — still valid, covers all new VRF fields | TODO |  |
| ☐ | Verify cisco/ios-xe/bgp_neighbor.j2 — covers iBGP, eBGP, IPv6 AF, EVPN AF | TODO |  |
| ☐ | Verify cisco/ios-xe/acl.j2 — covers named ACL, object-groups, IPv6 | TODO |  |

### 7.2  New Templates — Cisco IOS-XE (reference platform — must be complete)

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | cisco/ios-xe/vlan.j2 | TODO |  |
| ☐ | cisco/ios-xe/l2_port.j2 | TODO |  |
| ☐ | cisco/ios-xe/lag.j2 | TODO |  |
| ☐ | cisco/ios-xe/mlag.j2 | TODO |  |
| ☐ | cisco/ios-xe/stp.j2 | TODO |  |
| ☐ | cisco/ios-xe/storm_control.j2 | TODO |  |
| ☐ | cisco/ios-xe/dhcp_snooping.j2 | TODO |  |
| ☐ | cisco/ios-xe/dot1x.j2 | TODO |  |
| ☐ | cisco/ios-xe/macsec.j2 | TODO |  |
| ☐ | cisco/ios-xe/static_route.j2 | TODO |  |
| ☐ | cisco/ios-xe/ospf.j2 | TODO |  |
| ☐ | cisco/ios-xe/isis.j2 | TODO |  |
| ☐ | cisco/ios-xe/eigrp.j2 | TODO |  |
| ☐ | cisco/ios-xe/fhrp.j2 | TODO |  |
| ☐ | cisco/ios-xe/bfd.j2 | TODO |  |
| ☐ | cisco/ios-xe/pbr.j2 | TODO |  |
| ☐ | cisco/ios-xe/ipv6_interface.j2 | TODO |  |
| ☐ | cisco/ios-xe/nat.j2 | TODO |  |
| ☐ | cisco/ios-xe/ipsec_tunnel.j2 | TODO |  |
| ☐ | cisco/ios-xe/gre_tunnel.j2 | TODO |  |
| ☐ | cisco/ios-xe/dmvpn.j2 | TODO |  |
| ☐ | cisco/ios-xe/zbf.j2 | TODO |  |
| ☐ | cisco/ios-xe/copp.j2 | TODO |  |
| ☐ | cisco/ios-xe/qos_policy.j2 | TODO |  |
| ☐ | cisco/ios-xe/pim.j2 | TODO |  |
| ☐ | cisco/ios-xe/igmp_snooping.j2 | TODO |  |
| ☐ | cisco/ios-xe/ntp.j2 | TODO |  |
| ☐ | cisco/ios-xe/snmp.j2 | TODO |  |
| ☐ | cisco/ios-xe/syslog.j2 | TODO |  |
| ☐ | cisco/ios-xe/netflow.j2 | TODO |  |
| ☐ | cisco/ios-xe/telemetry.j2 | TODO |  |
| ☐ | cisco/ios-xe/loopback.j2 | TODO |  |
| ☐ | cisco/ios-xe/ip_sla.j2 | TODO |  |
| ☐ | cisco/ios-xe/aaa.j2 | TODO |  |
| ☐ | cisco/ios-xe/ldp.j2 | TODO |  |
| ☐ | cisco/ios-xe/rsvp_te.j2 | TODO |  |

### 7.3  New Templates — Cisco IOS-XR (stub + TODO comments)

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | cisco/ios-xr/ — create stub for every template in 7.2 with TODO: IOS-XR syntax comment | TODO |  |

### 7.4  New Templates — Juniper JunOS (stub + TODO comments)

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | juniper/junos/ — create stub for every template in 7.2 with TODO: JunOS syntax comment | TODO |  |

### 7.5  New Templates — Aruba AOS-CX (stub + TODO comments)

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | aruba/aos-cx/ — create stub for every template in 7.2 with TODO: AOS-CX syntax comment | TODO |  |

### 7.6  DC / EVPN Templates — Cisco NX-OS (new platform — DC only)

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | cisco/nxos/vtep.j2 — NVE interface, VNI map | TODO |  |
| ☐ | cisco/nxos/l2vni.j2 | TODO |  |
| ☐ | cisco/nxos/l3vni.j2 | TODO |  |
| ☐ | cisco/nxos/bgp_evpn_af.j2 | TODO |  |
| ☐ | cisco/nxos/anycast_gw.j2 | TODO |  |
| ☐ | cisco/nxos/mlag.j2 | TODO |  |

# Step 8 — migrations/0004_add_all_intent_types.py

Complete Django migration covering all new models and field choices from Step 1.

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Migration depends on ['intent_networking', '0003_add_git_repository_fk'] | TODO |  |
| ☐ | AlterField for Intent.intent_type — updated choices list | TODO |  |
| ☐ | CreateModel for VxlanVniPool | TODO |  |
| ☐ | CreateModel for VniAllocation | TODO |  |
| ☐ | CreateModel for TunnelIdPool | TODO |  |
| ☐ | CreateModel for TunnelIdAllocation | TODO |  |
| ☐ | CreateModel for ManagedLoopbackPool | TODO |  |
| ☐ | CreateModel for ManagedLoopback | TODO |  |
| ☐ | CreateModel for WirelessVlanPool | TODO |  |
| ☐ | CreateModel for WirelessVlanAllocation | TODO |  |
| ☐ | Verify migration is reversible (has working reverse operations) | TODO |  |
| ☐ | Verify migration file is syntactically valid Python | TODO |  |

# Final Checks — Run Before Declaring Complete

Do not mark the build complete until all of these pass.

|  | Task | Status | Notes / Issues |
| --- | --- | --- | --- |
| ☐ | Every intent type in IntentTypeChoices has a corresponding resolver in RESOLVERS dict | TODO |  |
| ☐ | Every resolver returns a dict with all required keys (affected_devices, primitives, vrf_name, requires_new_vrf, requires_mpls, allocated_rds, allocated_rts) | TODO |  |
| ☐ | Every resolver uses @transaction.atomic decorator | TODO |  |
| ☐ | Every resolver raises ValueError (not returns None) on missing Nautobot data | TODO |  |
| ☐ | Every allocation function is idempotent | TODO |  |
| ☐ | Every new model has __str__, verbose_name, verbose_name_plural | TODO |  |
| ☐ | Every new primitive type is in primitive_template_map in jobs.py | TODO |  |
| ☐ | Every new primitive type has a Jinja2 template (at least IOS-XE reference) | TODO |  |
| ☐ | controller_adapters.py exists and is imported correctly in jobs.py | TODO |  |
| ☐ | Wireless, SD-WAN and cloud intent types route to adapters not Nornir | TODO |  |
| ☐ | Migration file is complete and valid | TODO |  |
| ☐ | No bare except: clauses anywhere in new code | TODO |  |
| ☐ | No hardcoded IP addresses, device names or vendor strings in resolvers | TODO |  |
| ☐ | All new functions have type hints and docstrings | TODO |  |
| ☐ | Output summary: count of intent types, resolvers, models, templates added | TODO |  |